## Slide 1: OKB-C
Week 1 and 2

## Slide 2: Defined Sprint
set up a Maven project for the server-side software
create a prototype in Java to read data of a specific item from Wikidata and print it
create prototype in Javascript and read data of specific item form Wikidata and display it
Achievments
Problems
Maven project was set up
prototype in Java gets json data from Wikidata REST API and prints it
prototype in Javascript is running reads and displays data
due to lack of tutorials setting up a Maven project was difficult.
building a Maven project from archtype was not possible, the testet ones were broken some how

## Slide 3: We are proud of …

## Slide 4: We need to improve …
We need to improve, how java presents json data

## Slide 5: We learned that …

## Slide 6: We need time to discuss …

## Slide 7: Demo time!
Link to demo
Link to documented source code

## Slide 8: Two-way feedback